## Slide 1: Schedule and Status
 |  |  |  |  | January |  |  |  | February |  |  |  | March |  |  |  | April |  | 
ID | Task | Who | Status |  | 9 | 16 | 23 | 30 | 6 | 13 | 20 | 27 | 6 | 13 | 20 | 27 | 3 | 10 | 17
1 | S/W Compression | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | S/W Decompression | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3 | Architectural H/W Design | Travis | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
4 | Architectural S/W Design | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
5 | Testbench | Travis | Verified dictionary with testbench |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
6 | Dictionary HDL | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
7 | Toplevel HDL | Travis | Not started |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
8 | Finalizing/Optimizing | Travis | Not started |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9 | Communicate H/W Compression results with S/W | Shaun | Starting with psuedo data from preset FIFO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
10 | S/W decoding on Board | Shaun | Not started |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11 | S/W Decompression on Board | Shaun | Partially completed using hard coded input values |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 2: Schedule and Status
Accomplishments:
  Completed dictionary block
  Wrote testbench and verified dictionary
  Started implementing decompression in s/w using hard coded input values
Working on this week:
  Work on compression controller
  Work on top level HDL
  Finish decompression in s/w
  Use input values from FIFO for s/w decompression rather than hard coded values
Challenges/Difficulties/Needs
  No major difficulties yet
  Schedule should not slip if we are persistent