## Slide 1: Schedule and Status
 |  |  |  |  | January |  |  |  | February |  |  |  | March |  |  |  | April |  | 
ID | Task | Who | Status |  | 9 | 16 | 23 | 30 | 6 | 13 | 20 | 27 | 6 | 13 | 20 | 27 | 3 | 10 | 17
1 | S/W Compression | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | S/W Decompression | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3 | Architectural H/W Design | Travis | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
4 | Architectural S/W Design | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
5 | Testbench | Travis | Verified toplevel and LZW controller with testbench |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
6 | Dictionary HDL | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
7 | Toplevel HDL | Travis | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
8 | Finalizing/Optimizing | Travis | Started parallelizing the dictionary search |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9 | Communicate H/W Compression results with S/W | Shaun | Able to talk to a FIFO in h/w from s/w, basically done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
10 | S/W decoding on Board | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11 | S/W Decompression on Board | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 2: Schedule and Status
Accomplishments:
  Able to read and write to FIFO in H/W from S/W
    Created AXI wrapper to connect FIFO signals to processing system
    Able to control FIFO signals from S/W
  Started parallelizing the dictionary search
Working on this week:
  Connecting H/W compression to S/W
    Writing results to FIFO from S/W to initialize compression
    Reading compressed results in S/W from H/W FIFO
  Finish parallelizing the dictionary search
Challenges/Difficulties/Needs
  No major difficulties this week
  Next challenge is to parallelize the dictionary search for faster compression
  On schedule