## Slide 1: Schedule and Status
 |  |  |  |  | January |  |  |  | February |  |  |  | March |  |  |  | April |  | 
ID | Task | Who | Status |  | 9 | 16 | 23 | 30 | 6 | 13 | 20 | 27 | 6 | 13 | 20 | 27 | 3 | 10 | 17
1 | S/W Compression | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | S/W Decompression | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3 | Architectural H/W Design | Travis | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
4 | Architectural S/W Design | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
5 | Testbench | Travis | Currently testing parallelized dictionary search |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
6 | Dictionary HDL | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
7 | Toplevel HDL | Travis | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
8 | Finalizing/Optimizing | Travis | Dictionary search parallelized into 2 blocks, currently dividing it into more blocks |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9 | Communicate H/W Compression results with S/W | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
10 | S/W decoding on Board | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11 | S/W Decompression on Board | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 2: Schedule and Status
Accomplishments:
  Dictionary parallelized into two blocks
Working on this week:
  Parallelize dictionary search into more blocks
  Finalize final demo for next week
Challenges/Difficulties/Needs
  No major difficulties this week
  Next challenge is to continue parallelizing the dictionary search
  On schedule