## Slide 1: Schedule and Status
 |  |  |  |  | January |  |  |  | February |  |  |  | March |  |  |  | April |  | 
ID | Task | Who | Status |  | 9 | 16 | 23 | 30 | 6 | 13 | 20 | 27 | 6 | 13 | 20 | 27 | 3 | 10 | 17
1 | S/W Compression | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | S/W Decompression | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3 | Architectural H/W Design | Travis | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
4 | Architectural S/W Design | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
5 | Testbench | Travis | Baseline done. Need to test parallel dictionary search |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
6 | Dictionary HDL | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
7 | Toplevel HDL | Travis | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
8 | Finalizing/Optimizing | Travis | Continued working on parallelizing dictionary search |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
9 | Communicate H/W Compression results with S/W | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
10 | S/W decoding on Board | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
11 | S/W Decompression on Board | Shaun | Done |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 2: Schedule and Status
Accomplishments:
  Hardware/software interface complete
    Software sends original data to FIFO in h/w
    LZW compression core reads FIFO and compresses input data
    LZW compression core puts compressed data in another FIFO
    Software reads compressed results from FIFO
    Software then decompresses the compressed data
  Baseline demo complete
    Running on a ZedBoard
Working on this week:
  Continue working on parallelizing the dictionary search
  Simulate and test the parallelized dictionary search
Challenges/Difficulties/Needs
  No major difficulties this week
  Next challenge is to parallelize the dictionary search and properly test it
  On schedule